## Slide 1: PROJECT PLANNING PHASE MILESTONE AND ACTIVITY LIST
DATE | 1 NOVEMBER 2022
TEAM ID | PNT2022TMID50198
PROJECT NAME | IoT based safety gadget for child safety monitoring and notification

## Slide 2
SI | TITLE | DESCRIPTION | DATE
1 | Literature survey | Literature survey on the selected project & gathering information by referring to technical papers, research publications etc | 10 oct 2022
2 | Prepare empathy map | Prepare Empathy Map Canvas to capture the user Pains & Gains, Prepare list of problem statements | 10 oct 2022
3 | Ideation | List them by organizing the brainstorming session and prioritize the top 3 ideas based on feasibility & importance. | 10 oct 2022
4 | Proposed solution | Prepare the proposed solution document, which includes the novelty, feasibility of idea, business model, social impact, scalability of solution, etc | 22 oct 2022
5 | Problem solution fit | Prepare problem - solution fit document | 23 oct 2022
6 | Solution Architecture | Prepare a solution architecture document. | 25 oct 2022

## Slide 3
9 | Data Flow Diagram | Draw the data flow diagrams and submit for review | 30 oct 2022
10 | Technology Architecture | Prepare the technology architecture diagram | 30 oct 2022
11 | Prepare Milestone& Activity list | Prepare the milestones & activity list of the project | 1 Nov 2022
12 | Sprint Delivery Plan | Prepare the sprint delivery plan | 1 Nov 2022
13 | Project Development –delivery of Sprint -1,2,3&4 | Develop & submit the developed code by testing it |  | IN PROGRESS
7 | Customer Journey | Prepare the customer journey maps to understand the user interactions & experiences with the application (entry to exit). | 30 oct 2022
8 | Functional Requirement | Prepare the functional requirement document | 30 oct 2022